Work Breakdown Structure

Student’s Name

Professor’s Name

Course Title

Date

Scenario 1: Software update

Project Scope

Empire East Shipping wants to upgrade its software capacity to include Distribute Ledger Technologies (DLT) accessible anywhere in the world. Empire East Shipping will be a global trade platform applying the blockchain technology with the goal to improve the lack of efficiencies and visibility when it comes to paper-based processes and the cost of transportation. The project will offer trade companies, government officials, staff, and other stakeholders the ability to be productive from anywhere. The project is intended to be an ongoing process over a given time period in which measurable and actionable results will be achieved. This means that the software update has been divided into four phases.

Stakeholders Needs

Global trade costs $1.8 trillion per annually, with prospective savings at 10% as a result of implementation of more efficient process. Notably, the size and cost of the world’s trade ecosystems are expanding inexorably in complexity. There is a greater need for a fast and secure end-to-end supply chain information. Also, the industry requires streamlined cross-organizational workflows. Integrating the blockchain to the company’s software infrastructure will enable it have better risk assessments and less irrelevant interventions – saving both time and money. One of the most important needs of the industry is the lowering of administrative expenses transportation costs of moving physical documents across international waters.

Tools and Techniques

-C++ Language Capacity with Multi-programming integration.

-GitHub Account

-Hardrive

-Internet

-Network protocol

-Central Loading Station Mainnet.

Activities

The activities, tasks will center on the four phased software update process.

Milestones

The milestones are:

-Successful Internal Software Review

-Successful Public Software Review on the Testnet

-Successful Internal Software Publishing

-Successful External Software Publishing

-Successful Legacy Data and Customer Integration

WBS Tree Diagram For Empire Fast Shipping

| PROJECT TITLE | Cthulhu | COMPANY NAME | Empire East Shipping |
| --- | --- | --- | --- |
| PROJECT MANAGER | Mr. Yuki Stefan | DATE | 05/03/2018-05/01/2019 |

Cthulhu

Cthulhu

Internal Code Review

Internal Code Review

4. Launch Code Publically

4. Launch Code Publically

3. Testnet Deployment

3. Testnet Deployment

2. Coding

2. Coding

1. Design & Network Protocol

1. Design & Network Protocol

Debugging

API Integration

Run Code

Debugging

API Integration

Run Code

Blockchain Integration

Private Blockchain

Blockchain Integration

Private Blockchain

Internal Audit

Board Approval

Shareholders’ Approval

Internal Audit

Board Approval

Shareholders’ Approval

UI/UX testing

Code Elegance

UI/UX testing

Code Elegance

Payments

Tokens

Smart contracts

Compliance engine

Payments

Tokens

Smart contracts

Compliance engine

Test Functionality

Test Functionality

Blockchain   call

Latency testing

Blockchain   call

Latency testing

Blockchain fit

Blockchain fit

Code Review

Code Review

C++

Python

Solidity

C++

Python

Solidity

Network Identification

Network Identification

Minimum Viable Product

Minimum Viable Product

Prototyping

Prototyping

Design UI/UX

Design UI/UX

Mockups

Mockups

Tech Stack

Tech Stack

Marketing

Marketing

Data Migration

Data Migration

EOS Blockchain

EOS Blockchain

Budget

Customer Acquisition Cost

Budget

Customer Acquisition Cost

Calendar

Calendar

Duration

Duration

User feedback

User feedback